Assignment Cover Sheet

| Student Information (For group assignment, please state names of all members) |  | Grade/Marks |
| --- | --- | --- |
| Name | ID |  |
| Sukriya KC | E2300583 |  |
| Prashant Thapa | E2300564 |  |

| Module/Subject Information |  | Office Acknowledgement |
| --- | --- | --- |
| Module/Subject Code | BIT 216 |  |
| Module/Subject Name | Software Engineering Principles |  |
| Lecturer/Tutor/Facilitator | Sudeep lal Bjaimaya |  |
| Due Date | 12 June 2026 |  |
| Assignment Title/Topic | SavePlate — Smart Food Waste Reduction Web Application |  |
| Intake (where applicable) | Nov,2023 |  |
| Word Count |  | Date/Time |

Declaration

- I/We have read and understood the Programme Handbook that explains on plagiarism, and I/we testify that, unless otherwise acknowledged, the work submitted herein is entirely my/our own.

- I/We declare that no part of this assignment has been written for me/us by any other person(s) except where such collaboration has been authorized by the lecturer concerned.

- I/We authorize the University to test any work submitted by me/us, using text comparison software, for instances of plagiarism. I/We understand this will involve the University or its contractors copying my/our work and storing it on a database to be used in future to test work submitted by others.

Note:	1) The attachment of this statement on any electronically submitted assignments will be deemed to have the same authority as a signed statement.

2) The Group Leader signs the declaration on behalf of all members.

| Signature: Prashant Thapa | Date:12 june,2026 |
| --- | --- |
| E-mail: prashant.thapa23@midvalley.edu.np |  |

Feedback/Comments*

Main Strengths

Main Weaknesses

Suggestions for improvement

|  | Student acknowledge feedback/comments |
| --- | --- |
| Grader’s signature | Student’s signature: |
| Date: | Date: |

Note:

- A soft and hard copy of the assignment shall be submitted.

- The signed copy of the assignment cover sheet shall be retained by the marker.

- If the Turnitin report is required, students have to submit it with the assignment. However, departments may allow students up to THREE (3) working days after submission of the assignment to submit the Turnitin report. The assignment shall only be marked upon the submission of the Turnitin report.

*Use additional sheets if required.

Table of Contents

Overview	5

2.0 Project Aims	7

3.0 Project Objectives	8

4.0 Project Scope	8

5.0 Project Schedule:	9

The project schedule provides a timeline, task breakdown and major milestones to complete the Save Plate web application. The project is developed by Iterative and Incremental development methodology by which the system is developed and delivered in two structured iterations. This way, the team can continuously build and test features to verify requirements are being fulfilled at each step before moving onto the next.	9

5.1 Work Breakdown Structure (WBS)	10

The Work Breakdown Structure is a breakdown of the entire project into smaller phases and tasks. Tasks are allocated to team members and given an estimated amount of time so that there is accountability and that tasks are delivered on time.	10

5.2 Milestones and Deliverables	13

6.0 Technical Description	14

6.1 Demonstration Platform	15

7. Risk Management	16

7.0 Risk Management Plan

# Overview

  - Motivation:

In Malaysia, food waste is quickly becoming an environmental and social problem. Malaysia is consistently found to have a lot of food waste, mainly attributed to the lack of knowledge over the expiration date of food, over-buying and lack of planning in the kitchen. This is wasteful consumption not only because of the unnecessary burden on household finances, but also because of the significant impact it has on the environment. Unfortunately, waste dumping in landfills contributes directly to climate change by increasing the amount of greenhouse gases, like methane, produced. Unless it is addressed, the situation will continue to deteriorate with an increasing urban population and unchecked consumer behavior.

Poor inventory management is typically the root cause of home food waste. A lot of families buy groceries without being aware of their existing inventory in the house, resulting in the unnecessary purchase of items, forgotten food, and food that spoils before it is used. Households without an efficient way of keeping track of what's available, when it expires, and how to use it have to manage their food supplies manually, which is inefficient and may lead to errors.

To solve this issue, directly at the level of the household, Save Plate is a web-based application. It offers a user-centric approach to efficiently managing food inventory and supplies, alerts the user when items are about to expire to avoid food waste, and provides a weekly meal planner based on the ingredients already in the kitchen; and allows the user to donate surplus food supplies to those in need, all in one integrated platform. Save Plate hopes to change the food consumption and food waste habits of Malaysian households by combining these functionalities.

Customer / Users:

The main users of Save Plate are family members in Malaysia, who are in charge of provisioning and cooking the food for the family. This comprises the single, the couple and family who wish to minimize food waste, optimize household budgets and make better and responsible decisions on food consumption. Secondary users are community members who take advantage of the food donation aspect and receive excess food items of households within the same community.

The Project will produce:

Save Plate will provide a fully fledged web application with the following key features:

Shopping list with expiry date tracking and low stock alerts.

Food Donation Facilitation that enables donors to post and pick up food items in their community that are in excess of their own needs.

Planning meals by the inventory available for the week, with a focus on those that will come out first.

Tracking food analytics and food waste reduction via visual dashboards, progress indicators.

User account management with two factor authentication and user privacy settings configured.

Type of Product: Save Plate is an innovative new product. Various products are available in the market to track food and plan meals, but Save Plate is the only product that combines inventory, donation facilitation, analytics, and meal planning in one convenient and user-friendly system. It is designed specifically for the food waste issues in Malaysian households and differentiates itself from any generic food management applications that are available in the world.

Estimated Cost: All the project will be implemented in a completely free and open-source basis using React.js, Node.js, Express.js, and MySQL. There should be no significant costs beyond hosting and/or domain services that may be needed during the demonstration and deployment phase. There are no commercial licenses or paid services to be developed for this project.

Estimated Duration: The project is estimated to last around 6 weeks from the initial planning and proposal, through requirements specification, system design, development and delivery. The project will end with the final submission and presentation by 24 June 2026.

# 2.0 Project Aims

The aims of SavePlate provide the general plans and purpose of the project. They're a representation of what this web application aims to do:

To create a user-friendly and complete web based application which would enable the Malaysian household to efficiently and effectively track, control and manage their food inventory in an organized way.

To encourage Malaysian households to adopt responsible and sustainable consumption of food through giving users practical tools like expiry alerts, food donation options and meal planning features that encourage mindful use of food resources.

To ensure food items at the end of their lives in the community are not unnecessarily wasted, but redistributed to those in need; To facilitate food donation between households within the community.

To sensitize users of the app about the size and effect of household food waste by providing them meaningful visual analytics, progress tracking and food waste reduction report, which is reflective of the user's household food waste consumption over time.

To create a secure, reliable and privacy-focused web platform that protects user data and account information with strong authentication methods and privacy controls.

To play its part in the national effort of Malaysia to move towards sustainability and environmental responsibility by offering a viable technological solution which could stem food waste at the grassroots level of the household.

# 3.0 Project Objectives

The objectives of Save Plate are as follows:

- Save Plate aims to achieve the following goals:

- To deploy a user registration and authentication system with the option to use two factor authentication (2FA) and privacy settings.

- To create a food inventory module which will enable users to add, edit, view and manage food items such as name, quantity, expiry date, category and storage place.

- To create a feed facilitation feature that will allow consumers to create a donation listing for expiring food products that includes pickup information.

- To provide a user interface for people to browse and claim open listings of food that are filtered by location, type, and expiration.

To create a notification system that informs users about upcoming meal planning reminders, donation updates and expiration dates.

To use a weekly meal plan that recommends meals according to the food that is in storage, and prioritizing the food that is expiring soon.

To make sure the application is responsive, secure and accessible in most Web browsers.

The web app Save Plate will have the following features and functionalities:

User Registration and Privacy Settings: Register Users, Set Security Options like 2FA, and Control Account Visibility and Privacy.

Food Inventory Management: Users can add, edit, and delete food items in their own household inventory. All items have a name, quantity, expiration date, category and storage location given. Donation can be flagged for items that are close to their expiration.

# 4.0 Project Scope

The web app Save Plate will have the following features and functionalities:

- User Registration and Privacy Settings: Register Users, Set Security Options like 2FA, and Control Account Visibility and Privacy.

- Food Inventory Management: Users can add, edit, and delete food items in their own household inventory. All items have a name, quantity, expiration date, category and storage location given. Donation can be flagged for items that are close to their expiration.

Browse Food Items: Users are able to view the lists of food items posted by other households to donate items. Property listings can be sorted by location, category and date. Users can retrieve items and be notified of the action.

Food Analytics: The system produces a visual report and progress indicators for the user to see his/her food saving and donating progress over a period of time, including weekly, monthly, and any other timeframe.

This project will not address the following:

•	Compatibility with supermarket or grocery delivery apps or third-party food APIs

•	Payment processing or any form of financial transactions

As the name implies, this is a mobile application, whether developed for iOS or Android.

Recipe Generation using AI or Automatic Shopping List: Generate recipes based on the ingredients available.

The tool is available either through the admin dashboard or a content moderation panel in the back end.

•	Multi-language support

# 5.0 Project Schedule:

### The project schedule provides a timeline, task breakdown and major milestones to complete the Save Plate web application. The project is developed by Iterative and Incremental development methodology by which the system is developed and delivered in two structured iterations. This way, the team can continuously build and test features to verify requirements are being fulfilled at each step before moving onto the next.

| WBS ID | Deliverable | Task | Assigned To | Estimated Effort |
| --- | --- | --- | --- | --- |
| 1.0 | Project Planning |  |  |  |
| 1.1 |  | Project Proposal / Plan | Both | 3 days |
| 1.2 |  | Risk Management Plan | Both | 1 day |
| 1.3 |  | Gantt Chart Creation | Person A | 1 day |
| 2.0 | Requirements Specification |  |  |  |
| 2.1 |  | Functional & Non-Functional Requirements | Both | 2 days |
| 2.2 |  | UC1: Register User & Privacy Settings (Epic, User Stories, AC, Tasks) | Person A | 2 days |
| 2.3 |  | UC3: Browse Food Items (Epic, User Stories, AC, Tasks) | Person A | 2 days |
| 2.4 |  | UC2: Manage Food Inventory (Epic, User Stories, AC, Tasks) | Person B | 2 days |
| 2.5 |  | UC4: Food Analytics (Epic, User Stories, AC, Tasks) | Person B | 2 days |
| 3.0 | Design Specification |  |  |  |
| 3.1 |  | Architectural Design (Deployment Diagram) | Person A | 2 days |
| 3.2 |  | Entity Relationship Diagram (ERD) | Person A | 2 days |
| 3.3 |  | Site Map | Person B | 1 day |
| 3.4 |  | Wireframes / UI Mockups | Both | 3 days |
| 3.5 |  | Database Design / Data Dictionary | Person B | 2 days |
| 4.0 | Final Submission |  |  |  |
| 4.1 |  | Review and Proofreading | Both | 1 day |
| 4.2 |  | Turnitin Submission | Both | 1 day |

## 5.1 Work Breakdown Structure (WBS)

### The Work Breakdown Structure is a breakdown of the entire project into smaller phases and tasks. Tasks are allocated to team members and given an estimated amount of time so that there is accountability and that tasks are delivered on time.

| WBS ID | Deliverable | Task | Assigned to | Estimated Effort |
| --- | --- | --- | --- | --- |
| 1.0 | Project planning | Project Proposal / Plan | Both | 3 days |
| 1.2 |  | Risk Management Plan | Both | 1 days |

| 1.3 |  | Gantt Chart Creation | Person A | 1 day |
| --- | --- | --- | --- | --- |
| 2.0 | Requirements Specification |  |  |  |
| 2.1 |  | Functional & Non-Functional Requirements | Both | 2 days |
| 2.2 |  | UC1: Register User & Privacy Settings (Epic, User Stories, AC, Tasks) | Person A | 2 days |
| 2.3 |  | UC3: Browse Food Items (Epic, User Stories, AC, Tasks) | Person A | 2 days |
| 2.4 |  | UC2: Manage Food Inventory (Epic, User Stories, AC, Tasks) | Person B | 2 days |
| 2.5 |  | UC4: Food Analytics (Epic, User Stories, AC, Tasks) | Person B | 2 days |
| 3.0 | Design Specification |  |  |  |
| 3.1 |  | Architectural Design (Deployment Diagram) | Person A | 2 days |
| 3.2 |  | Entity Relationship Diagram (ERD) | Person A | 2 days |
| 3.3 |  | Site Map | Person B | 1 day |
| 3.4 |  | Wireframes / UI Mockups | Both | 3 days |
| 3.5 |  | Database Design / Data Dictionary | Person B | 2 days |
| 4.0 | Final Submission |  |  |  |
| 4.1 |  | Review and Proofreading | Both | 1 day |
| 4.2 |  | Turnitin Submission | Both | 1 day |

Screen Shots of WBS

## 5.2 Milestones and Deliverables

Milestones are critical points in the project's life-cycle. They are meant to be used as a means to monitor progress and to make sure that the team is on track to submit on time all the deadlines.

| Milestone | Deliverable | Target Date |
| --- | --- | --- |
| M1 | Project Proposal / Plan completed and submitted | 12 June 2026 |
| M2 | Requirements Specification completed | 20 June 2026 |
| M3 | Design Specification completed | 24 June 2026 |
| M4 | Final review and Turnitin submission | 26 June 2026 |

5.3 Gantt Chart

Screenshots of gantt chart

# 6.0 Technical Description

| Criteria | Tools / Hardware | Version | Description |
| --- | --- | --- | --- |
| Documentation | Microsoft Word | 2021 | Used for writing and formatting all project documentation |
| Modeling | draw.io | Latest | Used for creating UML diagrams, ERD, and architectural diagrams |
| Requirement | Microsoft Word | 2021 | Used for documenting functional and non-functional requirements and user stories |
| Design | Figma | Latest | Used for creating wireframes and UI mockups |
| Project Management | Gantt Project | 3.x | Used for creating and managing the project Gantt Chart and WBS |
| Collaboration | GitHub | Latest | Used for version control and team collaboration on source code |
| Framework – Frontend | React.js | 18.x | JavaScript library used for building the user interface components |
| Framework – Backend | Node.js + Express.js | 20.x / 4.x | Used for building the server-side logic and REST API |
| Database | MySQL | 8.x | Relational database used for storing user, inventory, and donation data |
| Code Editor | Visual Studio Code | Latest | Primary code editor used for development |

## 6.1 Demonstration Platform

| Criteria | Tools/Hardware | Version | Description |
| --- | --- | --- | --- |
| Browser | Google Chrome | Latest | Primary browser used for demonstrating the web application |
| Browser | Mozilla Firefox | Latest | Secondary browser for cross-browser compatibility testing |
| Operating System | Windows 10 / 11 |  | Platform on which the demo will be conducted |

## 7. Risk Management

| Risk Name | Description | Probability (L/M/H) | Mitigation |
| --- | --- | --- | --- |
| Team Member Unavailability | One team member becomes unavailable due to illness, personal reasons, or academic commitments, causing delays in task completion | M | Maintain shared documentation on GitHub so either member can continue the other's work. Communicate early and redistribute tasks if needed |
| Scope Creep | The project scope expands beyond what was originally agreed, leading to unmanageable workload and missed deadlines | M | Strictly follow the defined scope in Section 4.0. Any changes must be mutually agreed upon and reflected in the updated plan |
| Technical Difficulties | Unfamiliarity with React.js, Node.js, or MySQL causes delays in development and implementation | H | Allocate dedicated learning time in the early weeks of the schedule. Make use of official documentation, tutorials, and online resources |
| Data Loss | Project files, code, or documentation are accidentally deleted or corrupted | L | Use GitHub for version control and regularly push all changes. Keep local backups of all documents |
| Poor Time Management | Failure to follow the project schedule leads to incomplete deliverables by the due date | M | Follow the Gantt Chart closely. Conduct weekly check-ins between team members to track progress against milestones |
| Requirement Misunderstanding | Team misinterprets the case study requirements, leading to incorrect or incomplete deliverables | L | Re-read the assignment brief and case study regularly. Clarify doubts with the lecturer early before submission |
| Tool Compatibility Issues | Incompatibility between tools or versions used by each team member causes integration problems | L | Agree on tool versions at the start of the project and document them in the Technical Description section |